October 7-14: Starting development work. Downloaded and configured a Ubuntu 14.04 environment for working. Became familiar with bash and linux environment. Downloaded and installed ROS Indigo and went through the 20 beginner and 10 industrial tutorials learning ROS bash, scripting in python, communications, nodes, making packages and nodes, and ROScore.

Things I did not Complete: N/A.

Deliverables for the next week: homologate systems between me and Kazuaki. In particular, Ubuntu 12.04 and ROS Hydro are necessary to avoid issues. Download the Denso ROS package from Singapore and get it running locally. Find launch files.

October 14-21: Configured a new VM through VMware to run Ubuntu 12.04 and installed ROS hydro on it. Determined differences in the ROS distros and updated my notes to conform with such differences. Downloaded and installed the Singapore denso_ros distro and it's implied dependencies for it's libraries and determined the sub-library dependencies to install and configure. Configured their catkin_ws to my robot_ws and packed the distro. Ran their example to make sure installation went correctly, ran into issues I suspect to derive from the lack of actual hardware attached to my computer and robot controller firmware not available. Errors seem to imply this and writing tests to confirm.

Roslaunch denso_control denso_rrt_controller.launch returns a failure to connect with F/T sensor and failure to connect with netft with IP 192.168.0.12.	(1)

Roslaunch denso_control joint_trajectory_controller.launch returns a failure to find parameter robot_description on parameter server –> killing state_publisher. Controller spawner can't find expected controller_manager ROS interface and the process “finished cleanly”.	(2)

Roslaunch denso_manipulation follow_trajectory_goals.launch tries to find denso/joint_states topic after starting follow_trajectory_goals node.	(3)

Errors (1) and (3) are clearly from lack of a F/T sensor and joint_states, respectively. Error (2) may derive from firmware on the controller, but need to find the parameter server to identify its hardware dependencies.

Things I did not Complete: Getting the Singapore ROS distro running locally.

Questions: Robotiq gripper? What do you want me to get done this week w/o hardware in front of me?

Deliverables for next week: Talk to Bretl and Kazuaki for details on how to proceed with software and /or help Kazuaki with the setup

October 21-28: Sourced errors from last week and determined them all to be from lack of hardware. Emailed Francisco and asked him for more information about the denso_ros distro and informed me it is still rather experimental and constantly changing. Also updated the hydro-devel branch with newest information and dependencies. Amongst the changes is a simulation of the robot with a 'fake' HIL controller and enough information for me to probably make one of the ABB when time comes. Cloned all necessary items and openrave_catkin has openrave dependencies that it cannot resolve as it “Cannot locate rosdep definition for [openrave]”. I believe this is due to:
1. openrave is a package not in instructions to clone.
2. When cloning openrave from git source, new error arising from OpenRAVE capitalization and lack of rosdep tag. Probably need to instead install the openrave ros node specifically.
If installed, rosdep should install the openrave and close the openrave_catkin issues given that openrave_catkin calls openrave node correctly.

Some doubt exists since rosdep didn't immediately install openrave node when the <depend_run <openrave> depend_run/> was called in the xml file. Tried to install the OpenRAVE ros node and “sudo apt-get build-dep openrave” throws error “picking openrave0.8-dp as source package instead of openrave” then “unable to find a source package for openrave0.8-dp”, went on with the build to see what happens. Build has an unclear error.

Work progresses on this topic. Need to resolve openrave_catkin issues before being about to work on the HIL simulator.

Things I did not complete: Getting the simulation running with the provided install instructions. Working on issues and once resolved will inform Francisco to update readme.md.

Questions: How to install openrave (as node, stand alone etc) and how to get openrave_catkin to understand.

Deliverables: Continue work and get fake HIL controller functioning for this following week. Will be at a conference, so may be limited in scope.